GOOD LIVING CO

PORTFOLIO AUDIT

31 March 2026

Comprehensive Portfolio Status & Monetisation Audit

EXECUTIVE SUMMARY

Adam Turton is building a portfolio of 7 passive income websites targeting £3k-£8k/month by year 2-3. All 7 sites are now live on Vercel as of 31 March 2026. This document provides a complete audit of the portfolio status, technical infrastructure, monetisation readiness, and next steps.

SECTION 1: SITE PORTFOLIO STATUS

All 7 sites are live on Vercel:

| Site | Domain | Niche | Target Audience | Vercel URL | Status |
| --- | --- | --- | --- | --- | --- |
| GLWC | goodlivingco.co.uk | Testosterone & hormone | UK men 40+ | glwc-framework.vercel.app | LIVE |
| LiftLab | liftlab.co.uk | Evidence-based hypertrophy | UK men 25-45 | liftlab-framework.vercel.app | LIVE |
| Fuel Optimal | fueloptimal.co.uk | Male nutrition | UK men 35-55 | fuel-optimal.vercel.app | LIVE |
| GLP-1 Guide UK | glp1guide.co.uk | GLP-1 medications | UK adults | glp1-framework.vercel.app | LIVE |
| TradePick | tradepick.co.uk | Vertical SaaS reviews | UK small businesses | tradepick-framework.vercel.app | LIVE |
| AI By Role | aibyrole.co.uk | AI tools by job role | UK professionals | aibyrole-framework.vercel.app | LIVE |
| Remote Pivot | remotepivot.co.uk | Career change to remote | UK non-tech workers | remotepivot-framework.vercel.app | LIVE |

SECTION 2: TECHNICAL STACK

Technology Stack:

Next.js 14.2.3 with TypeScript

Tailwind CSS 3.4.1 for styling

next-mdx-remote/rsc v6 for MDX content rendering

Vercel for hosting (Pro plan)

GitHub repos under: errorpleasetryagain

Kit.com for email capture (form ID: 9259384)

SECTION 3: BUILD ISSUES RESOLVED (31 March 2026)

All 7 sites had build failures. Root causes and fixes:

ComparisonTable JSX components in MDX files — compileMDX from next-mdx-remote/rsc v6 doesn't reliably pass custom components. Fix: replaced all ComparisonTable JSX with standard markdown pipe tables (glwc, fuel-optimal, aibyrole)

Missing Container.tsx component — referenced but never created. Fix: created component (remotepivot, aibyrole)

Corrupted node_modules/postcss — postcss/lib/node.js was 0 bytes. Fix: removed and reinstalled postcss pinned to 8.4.47 (tradepick, remotepivot)

Header.tsx syntax errors — missing closing braces in .map() calls. Fix: corrected syntax (remotepivot)

YAML date parsing — gray-matter converts YAML dates to JS Date objects. Fix: added safeDate() helper (glp1)

Git identity issue — Claude Code set committer as "Claude <test@example.com>", causing Vercel to block deployments. Fix: reset git config to Adam's identity, force-pushed with correct credentials.

SECTION 4: AFFILIATE LINK AUDIT

Current affiliate link status across all sites:

| Site | Amazon Links | Placeholder | Other Affiliate | Email Capture | Status |
| --- | --- | --- | --- | --- | --- |
| GLWC | 84 (live, tag: maleoptimal-21) | 12 | 4 TRT clinic | Kit form configured | PARTIAL |
| LiftLab | 21+ (just added) | 0 | 0 | Not set up | FIXED TODAY |
| Fuel Optimal | 43+ (just added) | 0 | 0 | Not set up | FIXED TODAY |
| GLP-1 UK | 0 | TBD | TBD | Not set up | NEEDS WORK |
| TradePick | 0 | TBD | SaaS TBD | Not set up | NEEDS WORK |
| AI By Role | 0 | TBD | SaaS TBD | Not set up | NEEDS WORK |
| Remote Pivot | 0 | TBD | Udemy/Coursera TBD | Not set up | NEEDS WORK |

SECTION 5: CONTENT INVENTORY

| Site | Articles | Guides | Lists | Email Sequences |
| --- | --- | --- | --- | --- |
| GLWC | 160+ | Yes | Yes | 7-email written |
| LiftLab | 80+ | Yes | Yes | 7-email written |
| Fuel Optimal | 70+ | Yes | Yes | 7-email written |
| GLP-1 UK | 25+ | Yes | Yes | 7-email written |
| TradePick | 45+ | Yes | Yes | 7-email written |
| AI By Role | 35+ | Yes | Yes | 7-email written |
| Remote Pivot | 30+ | Yes | Yes | 7-email written |

Total: 445+ articles across all 7 sites, with complete supporting infrastructure (guides, lists, email sequences, lead magnets).

SECTION 6: MONETISATION STRATEGY

Revenue Sources by Category:

Supplements (GLWC, LiftLab, Fuel Optimal): Amazon UK 3-10%, iHerb, Bulk direct

Private clinic referrals (GLWC, GLP-1): Optimale, Balance My Hormones, Leger — £30-£100 per referral

Testing kit affiliate (GLWC, GLP-1): Medichecks, Monitor My Health — 10-15% per kit

Wearables (GLWC): Garmin, Oura Ring, WHOOP — 5-10%

SaaS subscriptions (TradePick, AIByRole): 20-50% recurring monthly

Course platforms (RemotePivot): Udemy, Coursera, LinkedIn Learning — 10-15%

Ebook/protocol guide: Gumroad — 100% margin

Email list: owned channel, direct monetisation

SECTION 7: FINANCIAL PROJECTIONS

| Timeline | Sites Running | Combined Monthly |
| --- | --- | --- |
| End of Year 1 | 1-2 | £500-£2,000 |
| End of Year 2 | 3 | £3,000-£8,000 |
| End of Year 3 | 5+ | £6,000-£15,000 |

SECTION 8: TOOLS & INFRASTRUCTURE

Platform & Services:

Vercel Pro plan (team: errorpleasetryagains-projects)

GitHub org: errorpleasetryagain

Amazon Associates UK: tag maleoptimal-21

Kit.com: form ID 9259384

Claude Code: installed with Max subscription, 200+ skills including Figma suite, frontend-patterns, build-fix, devfleet

Cowork: content strategy, planning, coordination, Chrome automation

Custom skills: affiliate-expert, seo-expert, email-marketing-expert, kindle-kdp, podcast-creator, youtube-video-creator, self-improvement-layer, glc-portfolio

Connected MCPs: Vercel, Google Drive, GitHub, Gmail, Google Calendar, Ahrefs

SECTION 9: IMMEDIATE ACTION PLAN

Priority 1 — Revenue Blocking (This Week):

Register remaining affiliate programmes (Udemy, Coursera, FlexJobs, SaaS)

Email Optimale/Balance My Hormones/Leger for referral deals

Replace 12 GLWC placeholder links with real affiliate URLs

Add affiliate links to GLP1, RemotePivot, AIByRole, TradePick

Priority 2 — Indexing (This Week):

Submit sitemaps to Google Search Console for all 7 sites

Set up Google Analytics (GA4) on all 7 sites

Priority 3 — Email List (Next 2 Weeks):

Build email capture component using Kit form 9259384

Deploy to all 7 sites

Load 7 welcome email sequences into Kit automation

Priority 4 — Digital Products (Month 2):

Upload Kindle ebook to Amazon KDP (22,800 words drafted)

Create Gumroad protocol guide from GLWC content

Priority 5 — Design & Branding (Month 2-3):

Design custom website templates in Figma

Implement via Claude Code figma-implement-design skill

Point custom domains to Vercel sites

SECTION 10: THREE-TIER WORKFLOW

Operational Structure:

Adam (Direction & Strategy)

Decides what to build, approves designs, registers accounts, provides credentials

Cowork (Planning & Content)

Writes content, plans strategy, audits links, creates documents, coordinates Claude Code tasks, monitors via Vercel/Chrome MCPs

Claude Code (Code & Deployment)

Writes code, fixes builds, pushes to GitHub, implements Figma designs, runs parallel agents via devfleet