Good Living Co

Project Status & Revenue Update

March 2026  ·  Adam Turton

# 1.  What This Is

Good Living Co is a portfolio of niche affiliate and digital product websites, built on a single cloneable Next.js framework. Each site targets a specific audience, drives organic search traffic, and monetises through affiliate commissions, product referrals, and digital products.

The core thesis: build once, clone many. One technical framework, one content system, one SEO playbook — deployed across multiple profitable niches. Sites compound over time. Income from Site 1 funds Site 2. Income from Sites 1 and 2 funds the rest.

This is a long-term asset-building play. No income for the first 6 months. Meaningful income by month 12. Life-changing income by year 3.

# 2.  Portfolio at a Glance

| Site | Domain | Status | Notes |
| --- | --- | --- | --- |
| Testosterone & Hormone Optimisation | maleoptimal.co.uk | 🟡 In Build | Vercel deployed. 65 guides live. SEO infrastructure complete. |
| UK Fitness Hub | liftlab.co.uk | 🟡 In Build | 30 guides. Influencer SEO, female training content, aesthetics. |
| Nutrition Over 40 | fuel-optimal.co.uk | 🟡 In Build | 20 guides. Men 40+, women 35+. Supplement and diet content. |
| Vertical SaaS Reviews | tradepick.co.uk | 🔴 Not Started | Highest recurring commission potential. Domain owned. |
| AI Tools by Job Role | aibyrole.co.uk | 🔴 Not Started | Very low competition. Adam's ops background = genuine credibility. |
| Remote Work Training | remotepivot.co.uk | 🔴 Not Started | Story-led. FlexJobs, Udemy, LinkedIn Learning affiliate potential. |
| Kindle Ebooks + Notion Templates | n/a | Parked | High-margin digital products. Content repurposed from sites above. |

# 3.  Site 1 — Maleoptimal.co.uk (Primary)

The lead site. Everything built here gets cloned to the others. It is the template, the proof of concept, and the first revenue generator.

## What's Been Built

| Area | Status | Detail |
| --- | --- | --- |
| Next.js 14 framework | ✓ Complete | App Router, MDX pipeline, Vercel deployment |
| SEO Infrastructure | ✓ Complete | Sitemap.xml, robots.txt, JSON-LD schema, OG tags, canonical URLs, generateMetadata |
| Content — Pillar 1: Foundations | ✓ Complete | Bloodwork guide, SHBG, cortisol, sleep protocol, zinc, magnesium, vitamin D |
| Content — Pillar 2: Supplements | ✓ Complete | Ashwagandha, tongkat ali, omega-3, creatine, DHEA, full stack guides |
| Content — Pillar 3: TRT & Clinical | ✓ Complete | TRT UK guide, clinic comparison, bloodwork testing, NHS vs private |
| Content — Pillar 4: Compounds | ✓ Complete | Testosterone enanthate, trenbolone, primobolan, dianabol, SARMs, HCG, peptides, HGH |
| Content — Pillar 5: Lifestyle | ✓ Complete | Huberman protocol, alcohol & testosterone, cold exposure, HRV tracking, fasting |
| Influencer SEO content | ✓ Complete | Huberman, MPMD (Derek), celebrity physique case studies (Rock, Hemsworth, Cavill, Jackman, Efron, Pitt) |
| Female content | ✓ Complete | Female testosterone, perimenopause, hormone cycle, DHEA for women, supplement stack |
| E-E-A-T pages | ✓ Complete | About, Author, Medical disclaimer, Review process, Sitemap page |
| Podcast scripts | ✓ Complete | 3 full scripts: Huberman testosterone, Tren: The Truth, Celebrity Pharmacology |
| Fact-check audit | ✓ Complete | All 65 guides reviewed. Critical citations corrected. Speculative claims removed. |
| Money pages (affiliate) | ⚠ In Progress | Best testing kits, best TRT clinic UK — built. Affiliate links = placeholders until accounts registered. |
| Email lead magnet | ✗ Pending | "UK Male Optimisation Bloodwork Checklist" — referenced in site config but not yet created. |
| Mobile build (Vercel) | ⚠ Issue | Black screen on mobile. API token needs Full Account scope in Vercel dashboard. |

## Content Volume

| Site | Guides Published | Key Content Areas |
| --- | --- | --- |
| maleoptimal.co.uk | 65 | Hormones, TRT, compounds, supplements, celebrity SEO, female content |
| liftlab.co.uk | 30 | Aesthetics training, influencer protocols, female training, nutrition for gym |
| fuel-optimal.co.uk | 20 | Nutrition over 40, women 35+, Mediterranean diet, gut health, supplements |
| Total | 115 | Across 3 sites. Target: 2 new articles per week per site from here. |

## Immediate Actions — Site 1

- Fix Vercel mobile black screen: set API token to Full Account scope in Vercel dashboard

- Register affiliate programmes (see Section 5)

- Replace placeholder affiliate links with real URLs

- Create the email lead magnet: Bloodwork Checklist PDF

- Set up email capture: ConvertKit free tier or Mailchimp

# 4.  Revenue & Money

## How This Makes Money

Each site runs the same revenue stack:

| Revenue Source | Platform | Commission | Notes |
| --- | --- | --- | --- |
| Supplement sales | Amazon UK, iHerb, Bulk | 3–10% | High volume, lower commission. Creatine, magnesium, omega-3 = top sellers. |
| Private clinic referrals | Optimale, Balance My Hormones, Leger | £30–£100 | Highest value per conversion. One referral = one month of supplement commissions. |
| Testing kits | Medichecks, Monitor My Health | 10–15% | Natural buyer intent. Tests typically £70–£200. |
| Wearables | Garmin, Oura Ring, WHOOP | 5–10% | High average order value (£300–£500+). Fewer sales, good commission. |
| Digital products (future) | Gumroad / Amazon KDP | 70–100% | Zero marginal cost. Content is already written — repurpose guides into ebook. |
| Email list (future) | Own list — ConvertKit | Owned | Most valuable long-term asset. Own the audience, sell anything. |

## Revenue Projections — Per Site

| Phase | Timeframe | Monthly Income (per site) | What's happening |
| --- | --- | --- | --- |
| Build & Index | Months 1–3 | £0 | Google crawling, indexing, zero traffic |
| First Traction | Months 4–6 | £50 – £300 | Long-tail articles start ranking, first clicks, first commissions |
| Growing | Months 7–12 | £300 – £1,500 | Pillar pages gaining authority. Clinic referrals starting to convert. |
| Compounding | Year 2+ | £1,500 – £5,000+ | Email list working. Ebook income. Multiple keyword clusters ranking. |

## Portfolio Projections

| Milestone | Sites Active | Combined Monthly | Key income drivers |
| --- | --- | --- | --- |
| End of Year 1 (Mar 2027) | 1–2 | £500 – £2,000 | Medichecks commissions, Amazon supplements, first clinic referrals |
| End of Year 2 (Mar 2028) | 3 | £3,000 – £8,000 | TRT clinic referrals, email list, ebook, SaaS reviews compounding |
| End of Year 3 (Mar 2029) | 5 | £6,000 – £15,000 | Full portfolio running. Digital products. AI tools site. Remote work. |

Reality check: These are ranges, not guarantees. The low end is conservative and assumes minimal effort past launch. The high end assumes consistent content output (2 articles/week per site), email list building from day one, and active affiliate link optimisation. The direction is correct; the exact numbers depend on execution.

# 5.  Affiliate Programmes to Register

None of the affiliate programmes are registered yet. Every day without them is a day links earn nothing. Register all of these as a single session.

| Programme | URL | Commission | Priority |
| --- | --- | --- | --- |
| Amazon Associates UK | affiliate-program.amazon.co.uk | 3–10% | URGENT — supplements, wearables, everything |
| Medichecks | medichecks.com/affiliates | 10–15% | URGENT — highest intent, buyers ready to convert |
| Optimale (TRT clinic) | optimale.co.uk/partners | £30–£100/ref | HIGH — highest commission per conversion |
| Balance My Hormones | balancemyhormones.co.uk | £30–£80/ref | HIGH — direct competitor to Optimale, register both |
| iHerb | iherb.com/affiliates | 5–10% | HIGH — excellent supplement range, ships UK |
| MyProtein | myprotein.com/affiliates | 8% | MEDIUM — UK-native brand, strong trust signal |
| Bulk (Bulk Powders) | bulk.com/uk/affiliates | 8% | MEDIUM — budget-friendly option for readers |
| Oura Ring | ouraring.com/affiliates | 5–10% | MEDIUM — HRV + sleep tracking, high AOV (£350+) |
| WHOOP | join.whoop.com/affiliates | ~£30/ref | MEDIUM — subscription model, recurring potential |
| Monitor My Health | monitormyhealth.org.uk | 10–15% | MEDIUM — NHS-partnered blood testing service |

# 6.  What to Do Next

## This Week

- Run git push on all three frameworks from Mac terminal (lock file issue — run rm -f .git/index.lock .git/HEAD.lock first)

- Fix Vercel mobile black screen: Vercel dashboard > Account Settings > Tokens > set scope to Full Account

- Register Amazon Associates UK and Medichecks affiliate programmes

- Register Optimale and Balance My Hormones referral programmes

## This Month

- Register all remaining affiliate programmes (iHerb, MyProtein, Bulk, Oura, WHOOP)

- Replace all placeholder affiliate links across all three sites with real URLs

- Create the Bloodwork Checklist PDF lead magnet

- Set up email capture on maleoptimal.co.uk homepage

- Submit sitemap to Google Search Console for all three sites

- Start 2x per week content cadence — prioritise money pages (comparison, best-of lists)

## Month 2–3

- Begin Site 2 (tradepick.co.uk) — Vertical SaaS Reviews. Clone framework, pick 3 niches.

- Package top maleoptimal content into a Kindle ebook (content already written)

- Explore Gumroad for protocol guide digital product (£15–25)

- Set up podcast channel on Spotify for Podcasters using existing scripts

## Ongoing

- 2 articles per week per site — prioritise low-competition, high-intent keywords

- Monitor Google Search Console for impressions growth, click data

- Update affiliate links as better programmes are found

- Monthly income tracking — any revenue is signal that the model works

Bottom line: The hard infrastructure work is done. Three sites are built, 115 articles are written, the SEO plumbing is in place. The only things standing between this project and its first pound of affiliate income are: a working Vercel build, live affiliate links, and time for Google to index and rank the content. Everything else is execution.

Good Living Co · March 2026 · Adam Turton · Confidential